Agile Backlog: Cafe Management Mobile Application

Here is an example you can use, follow, or learn from.

Please edit and adapt it as required to suit your own Café Mobile Application project.

Target Technology Stack: Kotlin (Android), SQLite (Local Data Persistence)

Project Goal: Deliver a Minimum Viable Product (MVP) with distinct Customer and Admin functionalities.

🚀 Sprint 0: Foundation & SQLite Setup (allocate time)

Focus: Environment setup, data layer creation, and core navigation structure.

| User Story | Description (As a...) | Technical Implementation (Kotlin / SQLite) | Est. Points |
| --- | --- | --- | --- |
| S0-US1 | Setup Project Environment | Initialize Android project using Kotlin, set up necessary dependencies (e.g., Koin/Hilt for DI, Coroutines, Room Persistence Library for SQLite integration). | 3 |
| S0-US2 | Define SQLite Schema | Create the necessary database entities and DAO interfaces using Room. Schemas required: UserEntity, MenuItemEntity, OrderEntity, OrderItemEntity, ReviewEntity, NotificationEntity. | 5 |
| S0-US3 | Implement Repository Pattern | Create abstract data access layer (Repository) to handle all interactions with the SQLite DAOs. This will be the single source of truth for the app's data. | 5 |
| S0-US4 | Base Navigation & UI Shell | Implement a single Activity and use the Navigation Component to define the initial destinations (Login, Registration, Customer Home, Admin Home). | 3 |

⚡ Sprint 1: Core Customer Loop (Read & Cart) (allocate time)

Focus: Customer authentication, menu viewing, and local cart state management.

| User Story | Description (As a...) | Technical Implementation (Kotlin / SQLite) | Est. Points |
| --- | --- | --- | --- |
| S1-US1 | Customer Registration | As a customer, I can securely register a new account using email and password. | User Table Insertion: Insert new user data into the SQLite UserEntity. Local Security: Implement password hashing (e.g., using a secure library or local simulation) before saving. |
| S1-US2 | Customer Login | As a customer, I can log in to access my account. | User Table Query: Query the UserEntity table to validate the email and hashed password. Session Management: Store the logged-in user ID locally (e.g., using Kotlin SharedPreferences or DataStore) to maintain session state. |
| S1-US3 | Browse Menu | As a customer, I can browse the full menu of drinks and cakes. | MenuItem Table Query: Implement a Kotlin coroutine to fetch all data from the MenuItemEntity table via the Repository. Use a ViewModel to expose the LiveData or StateFlow of the menu to the UI. |
| S1-US4 | Cart Management | As a customer, I can add, remove, and modify the quantity of items in my order cart. | Local Cart State: Manage the cart items entirely in memory within the Customer ViewModel (using a mutable list of OrderItem data classes). Implement logic to calculate and expose the running subtotal and total amount. |

⚙️ Sprint 2: Core Admin & Order Workflow (allocate time)

Focus: Admin control, data management (CRUD), and implementing order placement/viewing.

| User Story | Description (As a...) | Technical Implementation (Kotlin / SQLite) | Est. Points |
| --- | --- | --- | --- |
| S2-US1 | Admin Role Gating | As an admin, I can log in and be redirected to the Admin Panel, while regular users are blocked. | Role Check on Login: Add a role field (e.g., "customer," "admin") to the UserEntity. After login validation (S1-US2), check the user's role before redirecting. |
| S2-US2 | Menu CRUD (Admin) | As an admin, I can add, edit, and delete items from the menu. | Room DAO Implementation: Implement INSERT, UPDATE, and DELETE queries on the MenuItemEntity DAO. The Admin ViewModel will call the corresponding Repository methods. |
| S2-US3 | Place Order (Customer) | As a customer, I can place my cart items as a confirmed order. | Atomic SQLite Transaction: Implement a Kotlin function that uses a Room Transaction (@Transaction) to: 1. Insert the main order into OrderEntity. 2. Insert all cart items into OrderItemEntity linked by the orderId. 3. Clear the local cart state. |
| S2-US4 | View Incoming Orders (Admin) | As an admin, I can view a list of all pending orders. | Joined Query: Implement a SQLite LEFT JOIN query in the DAO to combine OrderEntity and OrderItemEntity data, allowing the Admin UI to display the order summary and contents. |

✅ Sprint 3: Polish, Feedback, & Local Notifications (allocate time)

Focus: Final feature implementation, state updates, and local simulation of real-time communication.

| User Story | Description (As a...) | Technical Implementation (Kotlin / SQLite) | Est. Points |
| --- | --- | --- | --- |
| S3-US1 | Update Order Status (Admin) | As an admin, I can change an order's status to "preparing" or "collect." | Order Table Update: Implement an UPDATE query on the OrderEntity to modify the status field based on user action (e.g., a button click). |
| S3-US2 | Order Status Notifications (Customer) | As a customer, I receive a local notification when the status of my active order changes. | Customer Polling/Observation: The Customer's "My Orders" ViewModel must OBSERVE the specific OrderEntity record using a LiveData or Flow listener. When the status changes, trigger a local Android Notification using the NotificationManager. |
| S3-US3 | Write Feedback & Ratings (Customer) | As a customer, I can write feedback and submit a 1-5 star rating. | Review Table Insertion: Collect rating and comment data and insert a new record into the ReviewEntity table, linking it to the current user ID. |
| S3-US4 | Review Feedback (Admin) | As an admin, I can review all customer feedback and see an average rating. | Query & Aggregation: Query all records from the ReviewEntity table. Use a Kotlin function to calculate and display the average rating. |
| S3-US5 | Send Promotion (Admin) | As an admin, I can create a message and send it as a local promotion to all users. | Notification Table Insertion: Insert a new message into the NotificationEntity table with a special recipient flag (e.g., recipientUserId = "ALL"). The Customer app will need a separate background listener for this table. |

📊 Summary and Next Steps

This Agile Backlog provides a clear path using Kotlin's modern features and the robust data management of SQLite (via Room).

The biggest architectural change is replacing Firebase's real-time features with local SQLite mechanisms:

- Real-time updates are simulated using Kotlin Flows/LiveData to observe Room database changes.

- Notifications are implemented using the Android Notification Manager triggered by local database changes, rather than a cloud-based push service.

Read the Coursework brief and make sure to implement all functionalities.